# Project Document: STEM-Notes AI

# Project Master Document: STEM-Notes AI

Vision: An intelligent, agentic note-taking ecosystem that converts STEM video content into structured, mathematically accurate notes, flowcharts, and searchable RAG-based knowledge.

## 🏗 Phase 1: Foundation & Infrastructure (The Setup)

Goal: Establishing a professional, scalable codebase.

- Repository Initialisation:

  - Create a Git repository.

  - Folder Structure Setup: Implement the professional structure (e.g., app/api, app/services, app/models).

  - Environment Management: Set up .env for OpenAI, Google Vertex AI, and database credentials.

- FastAPI Skeleton:

  - Create main.py to initialise the app.

  - Set up Global Exception Handlers (to ensure the app doesn't crash on bad video links).

  - Configure CORS (Cross-Origin Resource Sharing) now so the future frontend and extension can talk to it without security blocks.

- Core Tooling Installation:

  - pip install fastapi uvicorn sqlalchemy pydantic openai google-cloud-aiplatform yt-dlp opencv-python.

## 🎥 Phase 2: The MVP (The Processing Engine)

Goal: A single endpoint that takes a URL and returns a PDF/Markdown note.

- Ingestion Service (processor.py):

  - Use yt-dlp to extract audio.

  - Use OpenCV to capture frames when high visual variance is detected (capturing whiteboards/slides).

- Transcription & Math Extraction:

  - Integrate OpenAI Whisper.

  - STEM Prompt Engineering: Craft prompts that force the LLM to output LaTeX for math (e.g., $\int_{a}^{b} f(x) \,dx$).

- Visualisation Service:

  - Implement a "Text-to-Flowchart" service using Mermaid.js syntax. The LLM generates the code, and the backend stores it.

- The /notes Endpoint:

  - A POST request that triggers the sequence: Download → Transcribe → Summarise → Generate Math/Flowchart.

## 🧠 Phase 3: Agentic RAG & Memory (The "Intelligence")

Goal: Transform static notes into a searchable, interactive knowledge base.

- Vector Store Integration:

  - Implement ChromaDB (local) or Pinecone (cloud).

  - Chunking Strategy: Split STEM text by logical headers or every 1000 tokens to keep formulas intact.

- LangChain Retrieval QA:

  - Build the "Chat with Lecture" feature. Users ask questions, and the system retrieves the exact transcript segment and relevant screenshots.

- Agentic Tools:

  - Transition from a simple chain to an Agent (using LangGraph).

  - Give the Agent "Tools": SearchNotes, SolveMath (via WolframAlpha API), and WebSearch (for context outside the video).

## 👤 Phase 4: Product Development (User & Feedback)

Goal: Making it a personalised, user-centric product.

- User Profiles & Preferences:

  - Database (PostgreSQL) setup to store user settings (e.g., "Always use GPT-4," "Note Style: Cornell").

  - Logic to inject these preferences into the system prompt.

- Feedback Loop:

  - Create a /feedback endpoint. If a user corrects a note, the system stores that "Correction" in the Vector DB to improve future responses for that user.

- The Web Dashboard:

  - Build a React or Vue.js interface to display the notes, rendered math (using MathJax), and interactive flowcharts.

## 🌐 Phase 5: Browser Extension Integration

Goal: Bringing the app to where the user studies.

- Manifest V3 Setup:

  - Create the extension folder inside the repo.

- Content Script Development:

  - Write a script that detects a YouTube URL and injects a "Generate STEM Notes" button on the page.

- API Communication:

  - The extension sends the URL to your Phase 2 /notes endpoint.

  - Use WebSockets or Long Polling to show "Processing..." progress in the extension popup.

## 🚀 Phase 6: Scaling & General Launch

Goal: Production-ready deployment.

- Background Processing:

  - Move heavy video tasks to Celery + Redis. This ensures the FastAPI server stays responsive while processing 1-hour lectures.

- Containerization:

  - Create a Dockerfile and docker-compose.yml to bundle the App, Database, and Workers.

- Cloud Deployment:

  - Deploy the FastAPI backend to AWS App Runner or Google Cloud Run.

- Monitoring:

  - Implement LangSmith to track LLM costs and catch "hallucinations" in math explanations.